## Slide 1: Graduation Project PRMA weekly Report 6/1/2014 – 14/11/2014
Cai Bowen
14/11/2014

## Slide 2: Progress:
Introducing namespace to Gplume XML bean assembler,
Java beans are now managed by id and namespace.
This is to separate beans from internal config file and customer config.
Add filters to store layer
Filter out irrelevant data from DB, all filters integrated and tested.
Store layer tested Completely.
The store module and Logback API have been completely tested.

## Slide 3: Progress:
Add cache interface
Use unified interface for cache layer, a default memory based single machine LIRS cache pack is provided. In the future some distributed cache can be used for client server mode.
Started to develop querying API.
Data retrieval function finished and tested.

## Slide 4: Project information
Project URL:
https://github.com/xkommando/PRMA
Active branch p2:
https://github.com/xkommando/PRMA/tree/p2
Supporting project Gplume:
https://github.com/xkommando/Gplume

## Slide 5: Next:
Currently I am preparing to apply for master programs in TU/D and TU/E, thus the project will be slow down, e.g., no new features will be developed from 12/11/2014 until 25/11/2014.