## Slide 1: Graduation Project PRMA weekly Report 07/12/2014 –14/12/2014
Cai Bowen
14/12/2014

## Slide 2: Progress: Learn AKKA and Slick
AKKA has been used in store and monitor, now the logging process, including monitoring and storing, has been changed from java.concurrent.ExecutorService to AKKA Actors. This promises a non-blocking way of event processing, and reduce the work of logging from distributed servers.
After comparison of popular Scala database tools, the Typesafe Slick has been choose as the data retrieval tool. I am learning to use Slick, a functional –relation mapping framework, to querying logs in rdbms .

## Slide 3: Progress: Upgrading Gplume
Gplume is a library that support PRMA. Because I switched to Scala, the XML based bean assembling code has to be upgraged to support Scala objects, which have different method signatures and intensive use of immutable collections.
The upgrading includes several bug fixes, which mainly related to dynamic proxy, enhanced constructor injection support and some Scala utilities.
The Scala bean assembler and utils are put in the new module : gplume-scala.

## Slide 4: Progress: Searching for log analyze algorithms
I am still reading papers and looking into open source projects for analyzing algorithms.

## Slide 5: Project information
Project URL:
https://github.com/xkommando/PRMA
Active branch p2:
https://github.com/xkommando/PRMA/tree/p2
Supporting project Gplume:
https://github.com/xkommando/Gplume

## Slide 6: Next:
Find and compare appropriate algorithms.
Implement algorithms and test.
Integrate the six modules, testing
Create sample project, and do some basic benchmarking.